Country Creek Parking Lot Project
Country Creek Residents:
Dominion Paving & Sealing Inc. has been hired to perform work within the community.  They will be performing asphalt repairs, sealcoating, and re-striping Scotch Haven Drive, Shawn Leigh Drive, and Motley Lane.  This project will prolong the life of the asphalt surfaces as well as improve aesthetics in the community.  Once completed, this project will not need to be done again for some time.  We ask for your patience and understanding while they work in the neighborhood.
The project will be broken down into 4 sections as shown on the accompanying map (on reverse side), and is scheduled for the dates listed below:
May 13th 
- Asphalt Patching (Roads will remain open but there may be short delays waiting for equipment to maneuver out 

                                                                of the way. Allow a little extra time leaving in the morning, no parking restrictions)
May 14th – 15th - Cracksealing     (minimal impact to traffic, no parking restrictions)
May 29th      
- Sealcoating/Striping Section 1 BLUE area on map
(ROAD CLOSED, NO PARKING 24 hours)
May 31st         
- Sealcoating/Striping Section 2 YELLOW area on map
(ROAD CLOSED, NO PARKING 24 hours)
June 4th         
- Sealcoating/Striping Section 3 GREEN area on map
(ROAD CLOSED, NO PARKING 24 hours)
June 6th     
- Sealcoating/Striping Section 4 RED area on map
(ROAD CLOSED, NO PARKING 24 hours)

Each Sealcoating Section (May 29th & 31st and June 4th & 6th) will close at 7:00am and will remain closed for 24 hours.
Things to Remember
Parking – All vehicles must be out of the affected parking areas by 7:00 AM on days when work is scheduled.  Any vehicles not moved by 7:00 AM will be towed.   
Vehicular Traffic – No traffic will be allowed on the parking lots and roadways during the time your section is closed.  Please abide by all barricades and signs; they are for your safety!

Pedestrians/Pets – Please stay off of the asphalt while the section is closed.  Walking through wet sealer will result in tracking of the product onto concrete sidewalks and even into your homes.  This is costly to clean and is not the responsibility of Dominion Paving & Sealing or Sequoia Management. 
Weather – All dates are weather dependent.  In the event of rain, the project will be cancelled for that day.  You will be notified as to when your parking lot has been rescheduled.

We thank you again for your patience and understanding as we complete this important project in your community.

[image: image1.jpg]Google Earth





SEE REVERSE SIDE FOR MAP


